Meeting Minutes
Date: 13/11/2024
Time: 10:21 AM - 11:30 AM
Location: Little Rock School
Meeting Purpose: Address issues in the school management system, especially the accounting module

### Attendees:

- Chepngetich Edah - Business Analyst, BharathBrands ltd

- Suresh - Developer, BharathBrands ltd

- Raji - Developer, BharathBrands ltd

- Winnie - Accountant, Little Rock School

- Ivy - Accountant, Little Rock School

- Mr. Humphrey Odongo - Finance, Little Rock School

### Agenda

- Review and feedback on the school management system updates

- Focus on the accounting module and its current gaps

- Showcase newly implemented features from previous meeting requests

- Discuss additional requirements and areas for improvement

### Key Discussions & Decisions

#### 1. Accounting Module Feedback

- Reports Demonstrated: BharathBrands team presented various accounting reports, including:

  - General Ledger

  - Datewise Reports

  - Trial Balance

  - Statement of Changes in Equity

  - Budget Forecast

  - Account-to-Account Money Transfer functionality

- Client Feedback: The Little Rock team noted that the accounting module still has gaps. They requested the involvement of an accounting expert from BharathBrands to address these comprehensively in a follow-up meeting.

#### 2. Feature Implementations & Demonstrations

- Mpesa Payment Integration: The Mpesa payment feature was implemented and showcased.

- Outstanding Fees: Enhanced to include class-wise outstanding fees; showcased to the team.

- Fee Transfer to Bank: Demonstrated the transfer of school fees to the bank and tracking of fund utilization.

- Transport Fee Assignment: System updates now allow transport fees to be set as a fee type and assigned to individual students, as requested.

- Data Backup and Migration: Data can now be backed up in CSV format, with demonstrations on data backup processes. Data migration concerns were also addressed, confirming that the current system data would be exportable and importable to the new system without data loss.

#### 3. Additional Concerns

- Fee Correction Functionality: The system allows reverting incorrect entries in fee collection. Ability to modify the entry is needed instead of totally reverting is desired.

- Expense Processing Update:

  - An invoice can now be posted first, with payments made later, instead of immediately deducting from the account upon entry.

  - Handling Partial Payments: Clarification provided on managing unpaid balances for future payments.

- Petty Cash Tracking: Addressed queries regarding the use of petty cash collected from school fees and other sources.

### Action Items

- Follow-Up Meeting: Schedule a session with an accounting expert from BharathBrands to address identified gaps in the accounting module.

- System Adjustments: Implement modifications based on feedback, particularly in fee and expense management.

### Adjournment

The meeting was concluded at 11:30 AM, with a consensus on next steps and appreciation for the updates presented.